**Sprint 5 plan**

**Team 114**

|  |  |
| --- | --- |
| **Student Number** | **Team Member Name** |
| N8351473 | James Tuerlings |
| N9076336 | Ahmed Shoeb Talukder |
| N9163255 | Daniel Stevenson |
| N9158944 | Daniel Naughton |
| N9472274 | Thevidu Randula |
| N9478451 | Harry Whittaker |

Tutor: Prakash Bhandari

Version: 2.0

Date: TBD

Sprint 5 Plan

# Sprint 5

Total Story Points: 25 Total Hours: 38

## Current Velocity: 13

## Story AACXIV-18: Confirmation emails

|  |  |  |  |
| --- | --- | --- | --- |
| Task ID | Task Description | Estimate  (Hours) | Taken |
| T104 | Develop the Front-end of the Website (HTML-CSS) | 2 |  |
| T105 | Develop the server side code for the Website(PHP) | 3 |  |
| T106 | Send email confirmation to customers | 2 |  |
| T107 | Verify story is complete (acceptance test) | 1 |  |
|  | Story Points: 4 Total Hours: | 8 |  |

## Story AACXIV-38: Additional information (continued)

|  |  |  |  |
| --- | --- | --- | --- |
| Task ID | Task Description | Estimate  (Hours) | Taken |
| T108 | Develop the Front-end of the Website (HTML-CSS) | 0.5 |  |
| T109 | Develop the server side code for the Website(PHP) | 1 |  |
| T110 | Store signature information in database | 1 |  |
| T111 | Verify story is complete (acceptance test) | 1 |  |
|  | Story Points: 1 Total Hours: | 3.5 |  |

## Story AACXIV-39: Generate financial graphs

|  |  |  |  |
| --- | --- | --- | --- |
| Task ID | Task Description | Estimate  (Hours) | Taken |
| T112 | Develop the Front-end of the Website (HTML-CSS) | 0.5 |  |
| T113 | Develop the server side code for the Website(PHP) | 1 |  |
| T114 | Add graphs and predicted future trend | 3 |  |
| T115 | Verify story is complete (acceptance test) | 1 |  |
|  | Story Points: 2 Total Hours: | 5.5 |  |

## Story AACXIV-40: GPS tracking of the order

|  |  |  |  |
| --- | --- | --- | --- |
| Task ID | Task Description | Estimate  (Hours) | Taken |
| T116 | Develop the Front-end of the Website (HTML-CSS) | 2 |  |
| T117 | Develop the server side code for the Website(PHP) | 2 |  |
| T118 | Implement Google earth plugin in the website | 2 |  |
| T119 | Implement GPS tracking in the website | 2 |  |
| T120 | Verify story is complete (acceptance test) | 1 |  |
|  | Story Points: 4 Total Hours: | 9 |  |