Release Plan (Written by James Tuerlings)

# Release 1

Delivery date: 21st September 2016 Total Story Points: 25

Provide an initial version (beta) of a Courier Service website with all the basic functionalities along with separate interfaces for the customers and the business. Input forms will be available for collecting order details from the customers and all the information will be stored in a database. Users will be able to place orders and the business will be able to manage orders simultaneously using the website.

## Customer Website 1.0

The creation of the customer facing website and the host server. It will allow customers to complete their business online, freeing up the business owner’s time.

|  |  |  |
| --- | --- | --- |
| Story ID | Story Title | Story Points |
| AACXIV-4 | Design and Develop Customer website | 4 |
| AACXIV-34 | Web Server | 4 |
|  | Story Point Sub-Total: | 8 |

## Database 1.0

The implementation of the database which will store the information about both the customers and their orders. This will make order tracking and business much easier.

|  |  |  |
| --- | --- | --- |
| Story ID | Story Title | Story Points |
| AACXIV-33 | Ordering Database | 4 |
| AACXIV-7 | Unique Order ID | 1 |
|  | Story Point Sub-Total: | 5 |

## Order Form 1.0

A page which allows greater control over customer’s orders, this will allow customers to specify the details of their orders and allow the business to meet their needs. This page will link the web functionality with that of the database.

|  |  |  |
| --- | --- | --- |
| Story ID | Story Title | Story Points |
| AACXIV-5 | Recipient Contact Details Input | 2 |
| AACXIV-9 | Pickup and Delivery Time Input | 2 |
| AACXIV-10 | Input Number of Packages | 1 |
| AACXIV-12 | Pickup location and Destination Input | 1 |
| AACXIV-6 | Cost Estimation | 2 |
|  | Story Point Sub-Total: | 8 |

## Business Portal 1.0

A webpage which will allow staff to see current orders so that they can use the information to conduct business.

|  |  |  |
| --- | --- | --- |
| Story ID | Story Title | Story Points |
| AACXIV-8 | Staff Portal for Website | 4 |
|  | Story Point Sub-Total: |  |