**Sprint 3 plan**

**Team 114**

|  |  |
| --- | --- |
| **Student Number** | **Team Member Name** |
| N8351473 | James Tuerlings |
| N9076336 | Ahmed Shoeb Talukder |
| N9163255 | Daniel Stevenson |
| N9158944 | Daniel Naughton |
| N9472274 | Thevidu Randula |
| N9478451 | Harry Whittaker |

Tutor: Prakash Bhandari

Version: 1.0

Date: 21/09/16

Sprint 3 Plan

# Sprint 3

Total Story Points: 12 Total Hours: 38

## Current Velocity: 13

## Story AACXIV-13: Input priority of package

|  |  |  |  |
| --- | --- | --- | --- |
| Task ID | Task Description | Estimate  (Hours) | Taken |
| T50 | Develop the Front-end of the Website (HTML-CSS) | 1 | 0.5 |
| T51 | Develop the server side code for the Website(PHP) | 1 | 1 |
| T52 | Store priority data in database | 0.5 | 0.5 |
| T53 | Verify story is complete (acceptance test) | 1 | 1 |
|  | Story Points: 1 Total Hours: | 3.5 | 2.5 |

## Story AACXIV-17: Input signature requirement field

|  |  |  |  |
| --- | --- | --- | --- |
| Task ID | Task Description | Estimate  (Hours) | Taken |
| T54 | Develop the Front-end of the Website (HTML-CSS) | 0.5 | 0.5 |
| T55 | Develop the server side code for the Website(PHP) | 1 | 1 |
| T56 | Store signature information in database | 1 | 0.5 |
| T57 | Verify story is complete (acceptance test) | 1 | 1 |
|  | Story Points: 1 Total Hours: | 3.5 | 2.5 |

## Story AACXIV-26: additional delivery information

|  |  |  |  |
| --- | --- | --- | --- |
| Task ID | Task Description | Estimate  (Hours) | Taken |
| T58 | Develop the Front-end of the Website (HTML-CSS) | 1 | 1 |
| T59 | Develop the server side code for the Website(PHP) | 1 | 1 |
| T60 | Store additional information in the database | 1 | 1 |
| T61 | Verify story is complete (acceptance test) | 1 | 0.5 |
|  | Story Points: 1 Total Hours: | 4 | 3.5 |

## Story AACXIV-14: Create Customer User Accounts

|  |  |  |  |
| --- | --- | --- | --- |
| Task ID | Task Description | Estimate  (Hours) | Taken |
| `T62 | Develop the Front-end of the Website (HTML-CSS) | 1 | 1 |
| T63 | Develop the server side code for the Website(PHP) | 2 | 2 |
| T64 | Store customer information in database | 0.5 | 0.5 |
| T65 | Enable customer login | 3 | 2.5 |
| T66 | Verify story is complete (acceptance test) | 1 | 1 |
|  | Story Points: 4 Total Hours: | 7.5 | 7 |

## Story AACXIV-15: Input customer type

|  |  |  |  |
| --- | --- | --- | --- |
| Task ID | Task Description | Estimate  (Hours) | Taken |
| T67 | Develop the Front-end of the Website (HTML-CSS) | 1 | 1 |
| T68 | Develop the server side code for the Website(PHP) | 1 | 1 |
| T69 | Store customer type in the database | 0.5 | 0.5 |
| T70 | Verify story is complete (acceptance test) | 1 | 1 |
|  | Story Points: 1 Total Hours: | 3.5 | 3.5 |

## Story AACXIV-18: Email Confirmation System

|  |  |  |  |
| --- | --- | --- | --- |
| Task ID | Task Description | Estimate  (Hours) | Taken |
| T71 | Develop the Front-end of the Website (HTML-CSS) | 1 | 1 |
| T72 | Develop the server side code for the Website(PHP) | 4 | 3.5 |
| T73 | Store customer email in the database | 1 | 1 |
| T74 | Research how to send email via php | 1 | 1 |
| T75 | Verify story is complete (acceptance test) | 1 | 1 |
|  | Story Points: 4 Total Hours: | 8 | 7.5 |