## Slide 1
Online Courier Service

## Slide 2
Project Definition
  Design and develop an online Courier Service provider website which can take order from customers and accommodate addition service as desired
  The website should be able to calculate the cost of each delivery
  Packages can be tracked through the website
  The website should provide necessary functionalities as required by the Business Owner to better manage his/her operations
  All the relevant information should be stored in a secure Database System
System Roles

## Slide 3
Project Scope
  Design and Develop a cloud based Courier Service Provider Website
    Order Placement
    Order Tracking
    Customer Accounts
    Delivery Management
    Monthly Financial Report
    Order Scheduling and Service Management
  Design and Develop a secure Database System to store all the relevant information
  Uninterrupted online service
  Multiple User Interfaces
    Separate access level for Customer, Business Owners and Delivery person
System Roles

## Slide 4
AACXIV-4
Design and Develop Customer Website
As a customer I want to be able to order deliveries online so that I may avoid wait times on the phone and place orders outside of business hours.
Acceptance Criteria
Have a customer facing GUI, that is easy to use and understand
Have a procedure form on the website to help first time customers if needed.
A database to store all the required information regarding an order
The system should be available outside business hours
The system should confirm the order ( printing out an unique receipt number with order details in the webpage)
SP4
Priority:
must
Notes
r1,s1,d

## Slide 5
AACXIV- 34
Web Server
As a Business I want to create a webserver so that I can host my website online for customers to access.
Acceptance Criteria
Able to host the user webpage without interruption
Able to support the MySQL database
Able to support Linux/Windows OS
Able to support multiple users
Accessible from any browser
SP4
Priority:
must
Notes
Investigate how to host a server

## Slide 6
AACXIV-33
Ordering Database
As a Business, I want to be able to store relevant information about my customer’s online orders so that I can more easily track them.
Acceptance Criteria
The customer’s inputted details and ordering information should be saved to a database
The database should maintain Primary key and Foreign key constraints
The database should be able to responds to any relevant query made by the weebsite
SP 4
Priority:
must
Notes

## Slide 7
AACXIV-5
Recipient Contact Details Input
As a Customer, I want to be able to specify contact details of a recipient that is not me so that I may have packages shipped elsewhere.
Acceptance Criteria
There should be input field to enter recipient contact details in the “Order details” webpage
The database must contain the recipient contact details such as name and address and contact number.
There should be a drop down list of the states the company delivers to in order to make sure customer don’t enter an invalid address.
SP 2
Priority:
must
Notes
r1,s1,d

## Slide 8
AACXIV-6
Cost Estimation
As a customer I want to be able to get estimates on costs based on size, weight and location so that I know exactly how much it will cost me to send the shipment.
Acceptance Criteria
Have an input field on the order webpage so that location, size and weight can be entered to produce an estimated cost
Validation should be done so that the size, weight and the number of packages are valid
Have the estimated cost displayed on the page when the customer press the calculate button
SP 2
Priority:
must
Notes
Have an algorithm to calculate the cost of the delivery in the back end
Costs are estimated in Australian Dollars
R1,d

## Slide 9
AACXIV-7
Unique Order ID
As a Business, I want to associate all information about an order to a single order number for easy tracking.
Acceptance Criteria
There must be an unique order number in the database for each order which is consistent across all the database tables.
The unique order number should be automatically created when an order is placed
In the staff view there should be a search box to search the order by order number
SP1
Priority
must
Notes
r1,d

## Slide 10
AACXIV-8
Staff Portal for Website
As a Business, we wish to access our clients information from a private website in order to do business securely.
Acceptance Criteria
A business facing secure webpage is developed so that the company can access their customer’s details and orders.
There should be accounts and logins for staff members
There should be input boxes in the customer facing webpage so that customer’s can enter the required information.
Clients should not be able to place an order unless the provided all the information required
The database must capture all the information
SP4
Priority:
must
Notes
Investigate various options for making the secure website and control user access to the database.
R1,s2,d

## Slide 11
AACXIV-9
Pickup and Delivery Time Input
As a Customer, I would like to specify a time and date for the pickup and delivery so that I can place orders ahead of time and better manage my schedule.
Acceptance Criteria
There should be an input field on the “Order details” page for the ideal time of pickup and the time of delivery
The Database should not accept unreasonable differences in time (e.g. 1 second)
Once the order is placed, an estimated time is given to the customer.
The delivery time can not be in the past
SP2
Priority:
must
Notes
Time stamp data format should be used for saving the time in the database.
Investigate how to implement a calendar in the website

## Slide 12
AACXIV-10
Input of Number of Packages
As a Customer, I would like to specify the number of packages, to ensure that you collect the correct number.
Acceptance Criteria
there should be an input field on the “Order details” webpage so that the customer can enter the number of packages.
Validation should be done so that the number entered is greater then zero and not too big
The database must contain the number of packages
SP1
Priority:
must
Notes

## Slide 13
AACXIV-12
Pickup location and Destination Input
As a Customer, I wish to specify the details of the pickup location and destination so that I have more freedom.
Acceptance Criteria
There should be input field in the “Order details” webpage for entering the location of pickup and destination.
The database must contain pickup location and destination
SP 1
Priority:
must
Notes

## Slide 14
AACXIV-11
Number of Packages Picked Up
As a delivery driver, I would like to specify the number of packages picked up from the customer, to ensure consistency with the number mentioned in the order.
Acceptance Criteria
there should be an input field on the “delivery driver” facing webpage so that the driver can enter the number of packages picked up.
Validation should be done so that the number entered is greater then zero and not too big
The database must contain the number of packages picked up
SP1
Priority:
Should
Notes

## Slide 15
AACXIV-13
Priority Input
As a customer I would like to be able to specify a delivery priority so that the package will be given the needed attention
Acceptance Criteria
Have a dropdown menu on the order page to select priority
By default the order should be normal priority
The customer should be made aware about extra delivery cost for high priority
SP1
Priority:
should
Notes
The deliver cost should be calculated taking in account the priority

## Slide 16
AACXIV-14
Creating User Accounts
As a Customer I want to be able to specify my contact details for future reference so deliveries are streamlined.
Acceptance Criteria
Develop a Database that can store customer details and retrieve them with an account system
Add an option on the order page to remember the details
Create a database to store the information and use hash values for security
Have option on the page to select whether the customer is a new user or an old user
Provide a unique ID to the customer for logging in
There should be input fields on the “Customer details” page so that the customer can enter the details required
SP 4
Priority:
should
Notes
Investigate on different hash algorithm and security options

## Slide 17
AACXIV-15
Customer Type
As a business owner I would like to know the customer type so that I can offer promotional offers for businesses or individuals
Acceptance Criteria
There should be a drop down list in the “Customer Details” page where the customer can choose whether they are an individual or business.
By default each customer will be an individual
The owner should be able to see the customer type in the customer details page
SP 1
Priority:
should
Notes

## Slide 18
AACXIV-16
Order Size for Drivers
As a delivery driver, I wish to be able to see the size of the order so that I can bring the right sized delivery vehicle.
Acceptance Criteria
The order details that are given to the drivers should contain the size of the package/s which is calculated using the details provided by the customer
SP 1
Priority:
should
Notes

## Slide 19
AACXIV-17
Signature Requirements
As a Customer, I would like to specify whether a signature is required, so that sensitive packages are cared for and goods of lesser importance can simply be dropped off at a location.
Acceptance Criteria
A checkbox is added to the order page so that the user can specify whether or not a signature is required upon delivery.
The delivery person should be able to record whether or not a signature was received.
If not the order is cancelled and the customer should be contacted via email.
SP1
Priority:
should
Notes
Investigate how to send emails to the customer from the website automatically

## Slide 20
AACXIV-18
Confirmation Emails
As a Customer, I wish to receive confirmation emails so that I know my order has been processed correctly.
Acceptance Criteria
Upon submission of an order, the system should check to see if it is valid before sending either a confirmation or rejection email to the user.
The customer should be provided with a receipt number as well
SP4
Priority:
should
Notes
Investigate how to send emails to the customer from the website automatically

## Slide 21
AACXIV-19
Driver Responsibility
As a Business, I want to know which of my drivers is responsible for which package so that I am aware of their performance and coordinate pickups and deliveries easily.
Acceptance Criteria
The business website should allocate a driver to a delivery and record the information in a table in the database along with unique order number of the delivery and expected time of the delivery along with driver contact details.
This information should be accessible via the staff portal
Each driver should be assigned an unique ID in the Database table
The unique order number should be consistent across all the table in Database (Foreign Key constraint)
The owner must be able to assign each employee some deliveries
SP4
Priority
should
Notes

## Slide 22
AACXIV-20
Delivery Location for Drivers
As a delivery driver I want to be able to access an employee portal to see which deliveries I must make.
Acceptance Criteria
Implementation of a third web portal for employees of the business owner, from which they can see each delivery that they have been assigned
Each driver should have a unique ID to access their deliveries
SP2
Priority
should
Notes

## Slide 23
AACXIV-21
Viewing Upcoming Orders
As a Business, I want upcoming orders to be placed at the top of a queue which displays all relevant information about each order so that I can manage my business properly.
Acceptance Criteria
There should be a staff page, which shows undelivered orders arranged by time or status of the order
SP2
Priority
should
Notes

## Slide 24
AACXIV-22
Pickup Times
As a Business, I want to know what time the order was picked up so that I can ensure my customers satisfaction.
Acceptance Criteria
A pickup button should be added to the business facing ‘current orders’ page, this button should record the time it was pressed and add it to the relevant field of the database.
SP2
Priority
should
Notes
Time stamp data format should be used

## Slide 25
AACXIV-23
Delivery Time
As a Business, I want to know what time the package/s were delivered so I can estimate travel times and organise properly.
Acceptance Criteria
A delivery button should be added to the business facing ‘current orders’ page, this button should record the time it was pressed and add it to the relevant field of the database.
SP1
Priority
should
Notes

## Slide 26
AACXIV-24
Signature Records
As a Business, I want to record the signature and name of the signee so that I can hold them accountable.
Acceptance Criteria
There should be a check box in the “delivery driver” facing webpage which could be ticked to indicated whether the recipient signed or not.
The information must be updated on the database.
The driver should be able to view whether a package requires signage or not.
SP1
Priority
should
Notes

## Slide 27
AACXIV-25
Delivery Prioritisation
As a delivery driver I want to be able to see the priority of the delivery so I know which packages I need to deliver first.
Acceptance Criteria
The upcoming orders should be ordered first by date and then by priority, on the business website
The list should update as statuses of the delivery change
SP1
Priority
should
Notes

## Slide 28
AACXIV-26
Addition Information
As a Customer, I would like to be able to specify additional, miscellaneous instructions so that unusual and unexpected requirements may be met.
Acceptance Criteria
A textbox should be added at the very end of the order for so that the customer can specify unusual instructions.
The order form should allow the owner to agree or disagree with the extra instructions after the order is placed and the customer should be notified.
SP 1
Priority:
could
Notes
If the request can not be satisfied by the owner he/she can send a mail to the customer manually

## Slide 29
AACXIV-27
Check Order Status
As a Customer, I wish to be able to check the status of my order so that I can re-organise my schedule if there is a delay.
Acceptance Criteria
The database has an additional ‘status’ field added, which allows the company to update the status of the order. This field should be accessible to the user via a webpage and their unique order number.
SP4
Priority:
could
Notes

## Slide 30
AACXIV-28
Payment Options
As a Business, I want to know the kinds of payment the customer wishes to use so I can track important statistics and know whether or not to send cash with the driver.
Acceptance Criteria
There should be a dropdown menus which gives the customer an option to select a method for payment and that should be recorded in the database
SP 2
Priority
could
Notes

## Slide 31
AACXIV-29
Delivery Status
As the owner I would like to be able to see the status of all deliveries so that an overview of the progress can be captured
Acceptance Criteria
An additional webpage should be available on the business facing website that lists all current deliveries and their status
Delivery drivers should be able to update the status of the delivery by selecting the state of the delivery from a drop down list.
SP4
Priority
could
Notes

## Slide 32
AACXIV-30
Financial Statement
As a Business, I want to view and record how much I make each month so that I can plan my finances better.
Acceptance Criteria
The business facing website should track earnings each month and display the result and a predicted trend in a graph.
SP4
Priority
could
Notes
The gross income for each month should be calculated in the back end.

## Slide 33
AACXIV-31
Order Tracking
As a customer I want to be able to track my orders in real time using GPS tracking so that I can know the location of my order.
Acceptance Criteria
A webpage should be added to the website that uses Google Maps to determine the current location of the delivery vehicle and displays it using the Maps interface
The customer can use their unique order ID to choose which order to view
SP32
Priority
Won’t
Notes

## Slide 34
AACXIV-32
Customer Validation
As a business I would like to validate the legitimacy of my customer’s information and order and have any discrepancies tracked by my database.
Acceptance Criteria
Validation should be done on each input fields using an existing database to make sure the addresses entered by the customer is valid.
A validation mail should be sent to the customer or a secret pin code should be sent to their phone to activate the customer account.
SP16
Priority
Won’t
Notes