**Sprint 4 plan**

**Team 114**

|  |  |
| --- | --- |
| **Student Number** | **Team Member Name** |
| N8351473 | James Tuerlings |
| N9076336 | Ahmed Shoeb Talukder |
| N9163255 | Daniel Stevenson |
| N9158944 | Daniel Naughton |
| N9472274 | Thevidu Randula |
| N9478451 | Harry Whittaker |

Tutor: Prakash Bhandari

Version: 1.0

Date: 12/10/16

Sprint Plan

# Sprint 2

Total Story Points: 6 Total Hours: 7

## Current Velocity: 13

## Story AACXIV-16: Driver responsibility

|  |  |  |  |
| --- | --- | --- | --- |
| Task ID | Task Description | Estimate  (Hours) | Taken |
| T76 | Develop the Front-end of the Website (HTML-CSS) | 1 |  |
| T77 | Develop the server side code for the Website(PHP) | 3 |  |
| T71 | Verify story is complete (acceptance test) | 1 |  |
|  | Story Points: 4 Total Hours: | 4 |  |

## Story AACXIV-20: View upcoming orders

|  |  |  |  |
| --- | --- | --- | --- |
| Task ID | Task Description | Estimate  (Hours) | Taken |
| T72 | Develop the Front-end of the Website (HTML-CSS) | 1 |  |
| T73 | Develop the server side code for the Website(PHP) | 1 |  |
| T74 | Verify story is complete (acceptance test) | 1 |  |
|  | Story Points: 2 Total Hours: | 3 |  |