**Sprint 4 plan**

**Team 114**

|  |  |
| --- | --- |
| **Student Number** | **Team Member Name** |
| N8351473 | James Tuerlings |
| N9076336 | Ahmed Shoeb Talukder |
| N9163255 | Daniel Stevenson |
| N9158944 | Daniel Naughton |
| N9472274 | Thevidu Randula |
| N9478451 | Harry Whittaker |

Tutor: Prakash Bhandari

Version: 1.0

Date: 12/10/16

Sprint Plan

# Sprint 2

Total Story Points: 14 Total Hours: 34.5

## Current Velocity: 13

## Story AACXIV-19: Driver responsibility

|  |  |  |  |  |
| --- | --- | --- | --- | --- |
| Task ID | Task Description | Estimate  (Hours) | Taken | Comments |
|  | Create Log in for Drivers | 1 | 1 | New employee (Drivers) can be added from manager portal. Each employee can log in with their respective ID and Password |
| T76 | Develop the Front-end  of the Website (HTML-CSS) | 4 | 3.5 | Driver portal was created using HTML elements |
| T77 | Develop the server side  code for the Website(PHP) | 4 | 3 | Driver log in was implemented so that Drivers can log into the portal. Information regarding the driver was retriever from the DB. |
| T84 | Develop logic to update drive responsibility based on order status | 2 | 1.5 | Drivers can update the order status through the portal which was stored in the DB |
| T71 | Verify story is complete (acceptance test) | 1 | 1 | Automated testing was carried out in order to ensure all the functionality was working as expected |
|  | Story Points: 4 Total Hours: | 11 | 10 |  |

## Story AACXIV-21: View upcoming orders

|  |  |  |  |
| --- | --- | --- | --- |
| Task ID | Task Description | Estimate  (Hours) | Taken |
| T72 | Develop the Front-end  of the Website (HTML-CSS) | 2 | 1.5 |
| T73 | Develop the server side  code for the Website(PHP) | 3 | 1.5 |
| T74 | Verify story is complete (acceptance test) | 1 | 1 |
|  | Story Points: 2 Total Hours: | 6 | 5 |

## Story AACXIV-25: Delivery Prioritisation

|  |  |  |  |  |
| --- | --- | --- | --- | --- |
| Task ID | Task Description | Estimate  (Hours) | Taken | Comments |
| T75 | Develop the Front-end  of the Website (HTML-CSS) | 1 | 1 | Order Priority can viewed in the driver portal. Order details was presented using HTML Tables |
| T81 | Develop the server side  code for the Website(PHP) | 1 | 1 | Information related to a specific order was retrieved from the DB |
| T82 | Retrieve order priority data from the database | 0.5 | 0.5 |  |
| T83 | Verify story is complete (acceptance test) | 0.5 | 0.5 | Automated testing was carried out in order to ensure all the functionality was working as expected |
|  | Story Points: 1 Total Hours: | 3 | 3 |  |

## Story AACXIV-22: Pickup times

|  |  |  |  |  |
| --- | --- | --- | --- | --- |
| Task ID | Task Description | Estimate  (Hours) | Taken | Comments |
| T75 | Develop the Front-end of  the Website (HTML-CSS) | 2 | 1.5 | All the orders were listed by Order ID in HTML table with hyperlinks. Order details were viewed once the hyperlinks were pressed |
| T81 | Develop the server side  code for the Website(PHP) | 2 | 1.5 | Information related to a specific order was retrieved from the DB |
| T82 | Retrieve pickup time from the database | 0.5 | 0.5 |  |
| T83 | Verify story is complete (acceptance test) | 0.5 | 0.5 | Automated testing was carried out in order to ensure all the functionality was working as expected |
|  | Story Points: 2 Total Hours: | 5 | 4 |  |

## Story AACXIV-23: Delivery times

|  |  |  |  |  |
| --- | --- | --- | --- | --- |
| Task ID | Task Description | Estimate  (Hours) | Taken | Comments |
| T75 | Develop the Front-end of  the Website (HTML-CSS) | 0.5 | 0.5 | All the orders were listed by Order ID in HTML table with hyperlinks. Order details were viewed once the hyperlinks were pressed |
| T81 | Develop the server side  code for the Website(PHP) | 0.5 | 0.5 | Information related to a specific order was retrieved from the DB |
| T82 | Retrieve delivery time from the database | 0.5 | 0.5 |  |
| T83 | Verify story is complete (acceptance test) | 0.5 | 0.5 | Automated testing was carried out in order to ensure all the functionality was working as expected |
|  | Story Points: 1 Total Hours: | 2 | 2 |  |

## Story AACXIV-20: Delivery Location for drivers

|  |  |  |  |  |
| --- | --- | --- | --- | --- |
| Task ID | Task Description | Estimate  (Hours) | Taken | Comments |
| T75 | Develop the Front-end of  the Website (HTML-CSS) | 1.5 | 1.5 | All the orders were listed by Order ID in HTML table with hyperlinks. Order details were viewed once the hyperlinks were pressed in HTML tables |
| T81 | Develop the server side  code for the Website(PHP) | 1 | 1 | Information related to a specific order was retrieved from the DB |
| T82 | Retrieve delivery location from the database | 0.5 | 0.5 |  |
| T83 | Verify story is complete (acceptance test) | 0.5 | 0.5 | Automated testing was carried out in order to ensure all the functionality was working as expected |
|  | Story Points: 2 Total Hours: | 3.5 | 3.5 |  |

## Story AACXIV-24: Signature Records

|  |  |  |  |  |
| --- | --- | --- | --- | --- |
| Task ID | Task Description | Estimate  (Hours) | Taken | Comments |
| T75 | Develop the Front-end of  the Website (HTML-CSS) | 0.5 | 0.5 | All the orders were listed by Order ID in HTML table with hyperlinks. Order details were viewed once the hyperlinks were pressed |
| T81 | Develop the server side  code for the Website(PHP) | 0.5 | 0.5 | Information related to a specific order was retrieved from the DB |
| T82 | Retrieve signature from the database | 0.5 | 0.5 |  |
| T83 | Verify story is complete (acceptance test) | 0.5 | 0.5 | Automated testing was carried out in order to ensure all the functionality was working as expected |
|  | Story Points: 1 Total Hours: | 2 | 2 |  |

## Story AACXIV-24: Order Size for drivers

|  |  |  |  |  |
| --- | --- | --- | --- | --- |
| Task ID | Task Description | Estimate  (Hours) | Taken | Comments |
| T75 | Develop the Front-end of  the Website (HTML-CSS) | 0.5 | 0.5 | All the orders were listed by Order ID in HTML table with hyperlinks. Order details were viewed once the hyperlinks were pressed |
| T81 | Develop the server side  code for the Website(PHP) | 0.5 | 0.5 | Information related to a specific order was retrieved from the DB |
| T82 | Retrieve order size from the database | 0.5 | 0.5 |  |
| T83 | Verify story is complete (acceptance test) | 0.5 | 0.5 | Automated testing was carried out in order to ensure all the functionality was working as expected |
|  | Story Points: 1 Total Hours: | 2 | 2 |  |